Week 6 Project: Testing, GitHub Workflow, Security, and Refinement

For Week 6 of my Capstone project, I reviewed the implemented features in my Student Service Request Tracker application and completed testing to improve reliability, usability, and security. The main features tested included request form submission, data storage, request display, status updates, navigation, and invalid input handling.

Test Plan

The purpose of this test plan was to verify that the application works correctly from the user interface through the back-end server and data storage file. Testing focused on making sure users can submit a request, view saved requests, update request status, and avoid submitting incomplete information. I also reviewed the application for usability and basic security-minded improvements, such as required form fields and avoiding sensitive information in the project files.

Test Cases and Results

The detailed test cases and testing results are provided in the attached spreadsheet titled "Week 6 Test Cases.xlsx." The spreadsheet documents each feature tested, expected results, actual results, and pass/fail outcomes for the Student Service Request Tracker application.

Week 6 test case.xlsx

Bugs, Errors, and Weak Areas Identified

During testing, I found that the form was not working at first because the HTML form did not have the correct IDs connected to the JavaScript file. The page was also missing the script link needed for the front end to communicate with the back end. After identifying the issue, I updated the index.html file by adding IDs for the form, title field, category field, description field, and request list area. I also connected the script.js file to the page.

Fixes and Improvements Made

I corrected the front-end connection by updating the HTML form so it matched the JavaScript code. I also confirmed that the back-end routes were working for submitting requests, viewing saved requests, and updating request status. The application now uses a JSON file as a data storage solution, which allows saved requests to remain available after submission. I also improved input validation by making the title and description fields required, helping prevent incomplete requests from being submitted.

GitHub Workflow

I used GitHub to manage my project files and document progress. My repository includes the front-end files, back-end server file, database storage file, documentation, and updated project code. I committed my Week 5 and Week 6 changes with meaningful commit messages to show progress and development history. Using GitHub helped me keep the project organized and provided a version history in case I needed to review or recover previous work.

Summary

Overall, Week 6 helped strengthen the reliability and quality of my Capstone project. Testing confirmed that the main workflow works correctly: a user can submit a service request, save it, view it in the dashboard, and update its status. The project was refined through better form validation, improved front-end and back-end connection, and documentation of test results. These updates support a more reliable and professional application.